## Slide 1: Financial Industry Business Ontology (FIBO)
Monthly Status/review call
Wednesday October 5th 2011

## Slide 2: FIBO Work streams update
Joint workstreams
  WS1: Content and RFC disposition
  WS2: Technical Model Framework (metamodel)
  WS3: Shared Semantics
  Migration
  Other initiatives (OOR)
  Content of the existing Repository

## Slide 3: Progress to Date
Metamodel completed and agreed
Migration to Adaptive – in progress
Ongoing discussions on shared semantics
  Drafted treatments for a number of scenarios
Existing SR content SME Reviews essentially complete
  Schedule for review and sign-off
    Business Entities
    Loans
    Corporate Actions
  Follow up work required on derivatives
Legal conceptual modeling becoming a priority
  Master Agreement, Credit Support, margin agreements

## Slide 4: Shared Semantics
Done some pilots to get an idea of how this looks
Identified treatments for each of a number of scenarios:
  Standard ontologies where:
    We want to use only a small subset of the terms
    We want to use the whole thing
    We want to use one aspect of the ontology (e.g. classes but not axioms)
  Standard ontologies which are:
    Well modeled in OWL
    Not well modeled but presented in OWL
    Not in OWL but still ontologies
  Standards which are not formal ontologies
    UML
    XML Schema

## Slide 5: Shared Semantics: Other considerations
Degree of adoption or uptake of the standard
How authoritative it is for its subject matter
Geographical and political considerations
Selection criteria to be agreed and implemented
  We’ve already found at least one external ontology which is not well formed

## Slide 6: Shared Semantics Summary
Material in external ontologies is either referred to directly via the URI of the relevant terms, or we have a sort of “Clone” of the ontology locally.
In the case of a “Clone” this is given its own namespace within the FIBO structure.
  This means that assertions we make about the relationship to FIBO terms have no impact on the ontology itself.
Material in UML models (like REA) will be cloned as UML and then an implied ontology created in ODM, with relationships shown to the FIBO terms
  Details to be worked out on this

## Slide 7: Shared Semantics Implications
For each set of non financial terms we expect or want to find an authoritative external standard, preferably with formal semantics
Finding this may change some of the “upper” (mid level ontology) terms.
Specific changes identified in:
  Legal terms
  Transactions terms (more use of REA terms; disposition of those terms under more fundamental Legal terms
  Places
Other areas such as Time
  Reference to emerging OMG standard ontologies should have no impact on existing models
  Reference those terms which correspond to those we have, and define those which are unique to our work
  Some of those may themselves be non financial and therefore potentially should belong in a wider standard.

## Slide 8: Shared Semantics Current Status
Formally documenting each of the above approaches
  and possibly others
Grid of standards and their selection criteria to be completed and put on the Wiki
Selection Policy to be drafted and agreed upon
  Must be OMG compliant

## Slide 9: Change Management
Process to be drafted with reference to OMG emerging “content” standard process
This is not a loosening but a change to how content managed
Needs a formal definition of what is “Content”
Some parts of the FIBO standard relate to the modeling framework and must come under the existing OMG RFC process
  Only content is treated in the new way.
Need to add the metadata required for this
  Defined in OMG documentation

## Slide 10: Technical Modeling Framework
Metamodel decisions complete
  Decision on OWL Annotation Properties
Tests on transformation of those base classes that need to change
  See “Migration”
  Hope to automate
Co-ordinate with Shared Semantics
  Additional metadata requirements

## Slide 11: Migration
Making a start
Will do Business Entities initially
Actions on the model itself
  To co-ordinate with changes in Shared Semantics
  Addition of metadata
  changes to existing (provenance) metadata.
Expect to do a “Big bang” conversion of the model content when the migration process is fully determined and documented.
  Will do parallel migration tests ahead of that time
  The Big Bang should be after changes engendered by Shared Semantics (Mid level ontology) changes

## Slide 12: Additional Metadata
Developed for
  Shared semantics
  Provenance (existing and new terms)
To do
  Change management
  Contextual extraction
Existing
  Archetype
  Synonym
    Deprecate in favor of DC or SKOS term
Semantic Web Standards
  Dublin Core, SKOS, ISO 1087/SBVR to be adopted
  Per OMG recommendations

## Slide 13: Metadata Status
Defined most of the meta terms we need
  To be finalized
Defined how to capture these
  Will be in OWL Annotation Properties
Decisions on how to render OWL Annotation Properties in the ODM sub-set we will use
  UML Association Class
  To be finalized – one on one sessions required

## Slide 14: Standards News
ISO 20022
  Working Group 5
    We have representation on that group
    Looking at what would make a semantics layer
    FIBO a possible candidate
    Semantics initiative in ISO 20022 Business Model (Registration Authority initiative) also applicable
WG5 “Challenge”
    Will do a Challenge (beauty contest) to the Semantic Tech community using sample data
    Focus on Corporate Actions, Legal Entity terms
As with other logical and physical model standards, position FIBO as semantic “layer” not displacement of existing terms

## Slide 15: Semantics Community
Open Ontology Repository (OOR)
  Initiative of Ontolog Forum.
  Provides a searchable repository for ontologies through a common interface.
  We will share our element level metadata requirements with OOR (upcoming session)
  We will share our Use Cases for shared semantics with OOR
OOR currently supports OWL
  We could submit OWL exports to this
  OOR is also extending to non OWL ontologies in the future

## Slide 16: Ontology Metadata
OOR identifies metadata at ontology level via the OMV standard
  This is not necessarily complete or adequate for our requirements
We will share our ontology level metadata requirements with OOR
  Metadata coming out of the Shared Semantics work – specifically the selection matrix
  i.e. ontology level information about the nature, adoption etc. of the ontology
May also apply to non ontology
  Don’t know if OMV would support this

## Slide 17: Documentation
Making a start
  Template identified
  Examples identified
  There is a lot of variety of practice within OMG documentation
Decisions on what is or it not normative. In particular,
  with Shared Semantics, what exactly is the standard?
  in the metamodel, what are we standardizing?
  Specific implementation of ODM (specific base types)
  Adoption of ontology metadata recommended elsewhere in OMG
    Normative for FIBO?

## Slide 18: Summary
Content
  Completing the non Beta segments
Shared Semantics
  Some new upper model patterns to be taken into account in existing models
  Models to be refactored on this
Metamodel, Additional Metadata
  Recommend some one on one face time with Sandpiper

## Slide 19: Questions?