## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday July 10th 2013

## Slide 2: Highlights
Berlin FDTF Meeting last month
  Moved to defer FIBO-Foundations
Specification status
  Changes to written specification
  Changes in OWL / ODM
  Namespace changes
Working towards submission for September 2013
  Foundations
  Business Entities

## Slide 3: FIBO Foundations Submission Status
  Draft submitted May 20 as planned
  Errata: submitted in Berlin
    Response to AB reviewer comments
    OWL changes arising from BE revision work
  Changes identified for:
    Written specification
    Specification report section
    OWL new terms, definitions etc.

## Slide 4: Current Work
Written specification
  Changes to Scope, Introduction, Conformance etc.
    Pete and Mike to finalize this week
Report Section
  Changes to metadata reporting
  Addition of business facing diagrams
  Working through other issues (duplicate definitions etc.)
OWL Models
  Formalize inclusion criteria
  Document rationale for new OWL patterns
  Changes to URIs

## Slide 5: Expected Progress
Substantive draft of FIBO Foundations: Aug 26
  Expecting minimal errata for September
Working on updates to report generator for Specification Report
Metadata changes: Family, Spec, Module, Ontology
  New version of SpecificationMetadata.owl today
URI Changes – to finalize this week
Inclusion Criteria – this week
  Mike to edit Foundations ontologies in VOM tool
Tooling issues (MagicDraw/VOM) to be addressed
  Will continue via workarounds

## Slide 6: FIBO Business Entities
Have already completed about three quarters of FIBO-BE architectural changes
  Some knock-on effects in Foundations, already incorporated
Aim to complete this July 20
Dependency: Foundations changes

## Slide 7: Overall Plan
Foundations Submission 26 Aug
FIBO Draft or Complete: 26 Aug
Vote to adopt at OMG Meeting, Sept
Out for comments Sept – Dec
Convene Finalization Task Force, December OMG Meeting
Ratify March 2014

## Slide 8: SME Reviews
Expect to convene SME Review for Business Entities
Also consider business input / legal etc. for Foundational concepts

## Slide 9: Sept OMG FDTF Meetings
Sept 24: NYC
  SMEs to document / validate
  Looking for a host
Sept 25: at OMG Meeting venue in New Brunswick, NJ

## Slide 10: Questions?