## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday Jan 8th 2014

## Slide 2: Highlights
FIBO Foundations
  Approved for Finalization
  FTF convened
  Completion scheduled for June 2014
FIBO Business Entities
  Approved for submission
  Public commenting period open
  To be voted on in March 2014
Other FDTF work
  FIGI – filed for information and comments
  Initial vote scheduled March 2014

## Slide 3: Current Roadmap
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
2013
2014
Beyond
Foundations
Business Entities
Securities Common
Indices & Indicators
Next on Roadmap
Other FIBO Components
Public review
Public review
Public review
Public review
Industry review
OMG finalization TF
(FTF)
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Q1
Q2
Q3
Q4
OMG Revision TF
(RTF)
Q4

## Slide 4: Next FIBO Specification
Indices and Indicators
  Has some dependencies on…
Securities Common
Decision needed:
  Do we divide Indices and Indicators to remove the dependency?
  Can we work on this and Securities common at the same time?
SCOPING for next deliverable
  And work plan

## Slide 5: FTF Charter
A Finalization Task Force is a group of OMG members who are assigned to deal with formal issues raised against a specification
When it completes its work, the “Final” version of the spec is published
  Listed members get a vote
  Other representatives may dial in, subject to the “non Assert” IP requirement
The FTF Charter covers:
  Documents which make up the standard
    (“Base Documents”)
  Members
  Important dates
Following Finalization, a similar body called a Revision Task Force may be constituted

## Slide 6: FIBO Foundations FTF: Base Documents
FIBO Foundations Specification | finance/13-09-02
Inventory files for Errata file, updated specification, and updated Machine Readable UML XMI | finance/13-09-05
FIBO Foundations UML XMI files | finance/13-09-06
FIBO Foundations OWL Files | finance/13-08-03
FIBO Foundations ODM XMI Files | finance/13-08-05

## Slide 7: FIBO Foundation FTF: Members
Company | Representative
EDM Council | Mr. Dennis Wisnosky (Chair)
88solutions | Mr. Manfred R. Koethe
Adaptive | Mr. Pete Rivett
Bloomberg LP | Mr. B. Richard Beatch
General Electric | Dr. Harsh Sharma (awaiting approval)
No Magic, Inc. | Mr. Lonnie VanZandt
Thematix Partners LLC | Mrs. Elisa F. Kendall
WebFilings | Mr. Timothy Randle (awaiting approval)

## Slide 8: FIBO Foundations FTF: Dates
Voting List Deadline | December 13, 2013
Beta 1 specification publication | January 14, 2014
FTF comments due | February 28, 2014
FTF Report due date | May 19, 2014
FTF recommendation and report deadline | June 27, 2014

## Slide 9: Process Definition
Mapped out the “As is” process flow and tooling
Mapped out initial draft of “To be” process
  This will need fine tuning according to the state of completion and SME history of the required content
Process Coverage
  FIBO OMG Preparation process
    refactoring
    spec production
  FIBO SME Review Process
    Including Foundational semantics / externality review
  OMG Process

## Slide 10: FIBO Specifications Migration
Migration of FIBO “Product” ontologies to the new RDF/OWL architecture (addition of restrictions)
Each of these will entail an update to FIBO Foundations and sometimes FIBO BE (e.g. for Funds entities).
Foundational Concepts “Externality Review”
  To be identified and completed as needed for each product class
  Working groups of domain experts and academia to be convened on these on a per requirement basis

## Slide 11: SME Review and Foundational Semantics
Different sections are in varying stages of completion and SME review
All need refactoring to new OMG / OWL architecture (use of restrictions etc.)
Two activities which will require broader business participation (distinct from technical refactoring exercises)
  Externality Review
  Subject Matter Expert review
Need to plan and resource this

## Slide 12: Externality Reviews
Research and identify re-usable content semantics
  In formal published ontologies
  Business models in non ontological (non FOL) formats
  Technical / messaging standards to “reverse engineer” into semantics
Pre-requisite: identify abstractions needed to support the specification concepts
Examples:
  Transaction semantics (REA)
  Party / Role treatments
  Legal / contractual etc. treatments

## Slide 13: Externality Review Examples
Derivatives:
  Needs Transaction Shared Semantics
    Extends Foundations model of commitments, agreements etc.
    In line with ISO 15944-4 (REA)
  Other e.g. Margining, Collateral
Securities, Derivatives have Schedules
  Phase 1 of OMG Date Time Vocabulary alignment
    Now available in OWL
    Shared Semantics strategy
Funds / CIV: FIBO-BEs update in Trusts, Entities
SPVs: FIBO-BE update to add core SPV model
Temporal Terms
  Phase 2 of OMG DTV alignment

## Slide 14: Projected Workload
In the coming months we can expect to see detailed business-facing explorations of topics for which we need to complete the foundational semantics. These include:
  Parties and Roles
    Under discussion in POC group already
    Also needed for issue resolution for FIBO-BE
  Transactions
  Contracts, commitments, agreements, arrangements…
  Accounting concepts
  Information constructs (identifiers, codes and schemes)
  Geopolitical, address, real estate etc. (Loans)
Working meetings to address these matters
  Convene on an “as required” basis per topic?
  Much is already in FIBO EA models but will benefit from broader review and close-out

## Slide 15: Business SME Validation Requirements
Business/ SME Presentation
Written definitions reviews
OWL Restrictions
  Were not used in previous business facing views. Need to be able to validate models with these
    Natural language expression using SBVR
    Graphical rendition experiments
OWL Object Property Types
  (transitive, functional, irrecursive etc.)
  Were used only minimally in previous SME views and were presented as tags only
  Exploring the use of SBVR to express implications of these in controlled natural language

## Slide 16: Future FIBO Specifications
Products (reference data for securities, loans, derivatives)
Temporal terms (pricing / analytics)
Process related terms (corporate events, issuance, payments)

## Slide 17: Roadmap
(1) Business Entities/Foundations
(3) Common Concepts for all Instruments
Listed Instruments
  (5) Equities
  Debt
    (4) Common Debt Terms
    (4) Bonds
    (10) Structured Finance (dependent on bonds and mortgage)
    (10) Money Markets (includes repo, treasury, government, agency, tax-free, etc.)
Derivatives
  (7) Common Concepts for all Derivatives
  [NB] OTC
    (11) Asset (dependent on equities, bonds and common debt terms)
    (11) Commodity
    (8) Foreign Exchange
    (8) Credit Default Swap (dependent on common concepts for loans, common debt terms and indices/indicators)
    (8) Rate Based (dependent on indices)
    (11) Contracts for Difference
  (13) [NB] Exchange Traded
(15) [NB] Rights and Warrants (dependent on common concepts for ALL instruments)
(12) [NB] Collective Investment Vehicles (dependent on listed instruments, derivatives and indices)
(2) Indices/Indicators
[NB] Loans
  (6) Common Concepts for Loans
  (9) Mortgage
  (14) Other
    General Purpose
    Construction
    Student
    Miscellaneous
(number = BCO priority; NB = not yet in Beta)

## Slide 18: FIBO Roadmap: Reference Semantics
Have decided to break the dependencies linkages by releasing in tranches:
  Indices and Indicators
  Securities (Debt, Equity)
  Loans (general / common concepts)
  Derivatives (rate-based, CDS, Fx)
  Mortgages
  Structured Finance (MBS, ABS, CDO) + Money Markets
  Other derivatives (Asset, Commodities, CFD)
  CIV (Funds)
  Exchange traded Derivatives (Futures, ET Options)
  Loans (Construction, Student, Miscellaneous)
  Rights and Warrants

## Slide 19: FIBO Roadmap: Longer View
Reference data terms semantics – see previous
Temporal Terms: Pricing, Analytics
  By instrument class (Common, Debt, Equity)
  By type (prices, yields, analytics, ratings, status
Process Terms
  Corporate Actions
  Securities Issuance
Portfolio / Positions
Payments

## Slide 20: Deployment Scenarios
Operational ontologies
Logical data models
  Mapping – different architectures / experiences
  UML Trace linkage within MDA environment
Data feed / message integration
Semantics for rules
Accessing definitions and meanings
  What should people see when clicking on a link?
  Reference from data model metadata
SPARQL end point

## Slide 21: Proofs of Concept
Operational Ontologies
  Classification
  Counterparty exposures
Bank of England
  reporting via semantics
Mapping / Common language
  There is considerable interest in this from arious EDM Council stakeholders
  Need to create an environment in which people can share experiences in using FIBO as common concept model
    Lessons learned
    Mapping for different logical model architectures

## Slide 22: Questions?